Annex A

Scope of Work & Launch Definition

Supplement to the EduLedgerNG Developer Agreement   ·   8 July 2026   ·   Draft v0.1 for discussion

This Annex supplements Clause 2 (Scope of Work) and defines the term “Launch” used in Clause 3 (Compensation). Where this Annex and Clause 2 differ, this Annex governs the definition of Launch and the in-scope / out-of-scope split. Both parties sign this Annex alongside the Agreement.

How to read this document.  Each technical item below is followed by a plain-English “What this means” note, and every recurring technical term is explained in the Glossary (§8). You don't need a technical background to review it — if a term is unclear, check §8.

# 1. Definition of Launch

EduLedgerNG is deemed “Launched” when all of the following are true and accepted by Party A in writing:

- All Primary Deliverables (Agreement 2.1) are verified working in production: Paystack payment initialization; webhook with HMAC-SHA512 verification; payment reflection on the student and admin dashboards; correct recording in the payments table with session / term / student / school references; and a passing end-to-end payment test.

- Every item marked Launch-blocking on the Launch Punch-List (§5) is closed.

- The platform has processed at least one successful real payment end-to-end in production (pilot school).

- Party A has confirmed acceptance in writing.

In plain terms:  “Launched” means a real parent can pay a real fee on the live site, the money lands in the school's bank correctly, both the student and the school instantly see it recorded, and every must-fix item in the punch-list (§5) is done and signed off by you.

# 2. How the money works — revenue & fee model

EduLedgerNG works like a digital version of a paper fee ledger: the school always receives the exact fee it sets — nothing is deducted from it. The platform earns from a small charge added on top, and the payment gateway (Paystack) adds its charge on top too. The parent pays the fee plus both charges.

Parent pays  =  fee  +  platform charge (1%)  +  Paystack gateway charge.   The school receives 100% of the fee it set.

| Party | Gets / pays | How it works |
| --- | --- | --- |
| School | The full fee it set — 100% | Settled to the school's own bank via its Paystack subaccount. Nothing is deducted. |
| Platform (EduLedgerNG) | The platform charge — 1% of the fee | Added on top of the fee. This is the platform's revenue. |
| Paystack (gateway) | Its processing charge — about 1.5% + ₦100 | Added on top. Capped at ₦2,000; the ₦100 is waived under ₦2,500. |
| Parent / student | Pays fee + platform charge + gateway charge | Each part is shown as a separate line at checkout. |

Worked example — a ₦50,000 fee

| School's set fee | ₦50,000 |
| --- | --- |
| + Platform charge (1%) | ₦500 |
| + Paystack gateway charge (approx.) | ≈ ₦871 |
| = Parent pays (total) | ≈ ₦51,371 |

→  The school receives ₦50,000 in full  ·  the platform earns ₦500  ·  Paystack takes ≈ ₦871. Exact gateway amounts vary with Paystack's pricing (1.5% + ₦100, the ₦100 waived under ₦2,500, capped at ₦2,000).

In plain terms:  whatever fee the school enters is exactly what lands in the school's bank. The parent covers the two service charges on top — so the school's records stay precise, just like a paper ledger.

This is already how the live payment code behaves. Punch-list item PL-02 (§5) keeps the two copies of this calculation — in create-paystack-payment and the student dashboard — exactly in sync.

# 3. Bug severity — how we rank issues

This is just a shared way to rank problems by seriousness. P0 is the most serious (must fix before launch); P3 is the least (can wait). Only P0 and P1 issues block the launch — the rest are handled in the paid phase afterward.

| Severity | Definition | Launch-blocking? |
| --- | --- | --- |
| P0 — Blocker | Payments fail, data loss or corruption, exposure of credentials or student data, or the platform is unusable. | Yes |
| P1 — Critical | A core flow is broken for many users with no reasonable workaround. | Yes |
| P2 — Major | A feature is impaired but a workaround exists, or only a limited set of users is affected. | No — post-launch |
| P3 — Minor | Cosmetic, edge-case, or enhancement. | No — post-launch |

# 4. In scope vs. out of scope

The pre-launch phase (unpaid, per Clause 3.1) covers only the left column. Everything in the right column is post-launch, paid work under Clause 3.2.

| In scope — pre-launch (unpaid) | Out of scope — post-launch (paid) |
| --- | --- |
| The five Primary Deliverables (Agreement 2.1) | P2 / P3 bugs and cosmetic issues |
| Closing all P0 / P1 launch-blockers on the punch-list (§5) | New features and enhancements (Agreement 2.3) |
| Deployment steps required to go live: production migration, edge-function deploys, live Paystack cut-over, auth redirect config | Broader security hardening beyond the launch-blockers |
| One successful real end-to-end payment in production (pilot) | Ongoing maintenance, monitoring, performance tuning, and per-school support |

# 5. Launch punch-list

A living list of the specific items to close before Launch. New launch-blockers found during review are added here by written agreement (Agreement Clause 9).

| ID | Item | Sev. | Blocking | Status |
| --- | --- | --- | --- | --- |
| PL-01 | Cut Paystack over to live mode: live secret key set as edge-function secret, live webhook URL configured, subaccount provisioning verified on a real school. What this means: Payments currently run in Paystack's practice mode with fake money. This switches the system to live mode so real parents can pay real fees and the money reaches the school. | P0 | Yes | Open |
| PL-02 | Verify the fee gross-up math stays identical in create-paystack-payment and SchoolStudentDashboard, so the school's subaccount always settles the exact fee while the platform charge (1%) and the Paystack gateway charge both ride on top. What this means: Make sure the money split is exactly right — the school receives its full, exact fee, and the parent covers both charges on top (platform charge + gateway charge). This calculation sits in two places in the code and both must match, or amounts will be wrong. | P1 | Yes | Open |
| PL-03 | Apply the pending reconcile migration (20260706130000) to production via the SQL Editor. What this means: Run one prepared update on the live database so its structure matches what the app expects. (A “migration” is a controlled change to the database.) | P0 | Yes | Open |
| PL-04 | Redeploy the edited edge functions (register-school, change-pin, add-bursar, check-user-exists) to production. What this means: Four updated pieces of secure server-side code exist but haven't been published to the live site yet — they need to be pushed live. | P0 | Yes | Open |
| PL-05 | Add each origin's /account-recovery URL to Supabase Auth redirect URLs (owner password reset). What this means: A settings change so the “forgot password” email for school owners actually works and sends them to the correct page. | P1 | Yes | Open |
| PL-06 | Student PIN + school_admins readable via the anon key; ResetPassword.tsx writes to students from the browser — move reset-password into an edge function and tighten RLS. What this means: Right now student PINs and admin records can be read from the public part of the system that any browser can reach — a security hole. Fixing it moves password changes to secure server-side code and locks down who can read what. | P1 (sec.) | Yes * | Open |
| PL-07 | add-bursar does not verify the caller owns the school (privilege check). What this means: The feature that adds a bursar (a school's finance staff) doesn't currently check that the person doing it actually owns that school. It should verify ownership first. | P2 | Decision | Open |
| PL-08 | Two schools have slug = NULL (“My Test School”, “My School”) — unreachable via /school/:slug. What this means: Two leftover test schools have no web address, so their pages can't be opened. Minor cleanup of old test data. | P3 | No | Open |
| PL-09 | End-to-end UAT with one pilot school on production: onboard → assign fees → student pays → dashboards reflect. What this means: A full dress rehearsal with one real school: set them up, add fees, have a student pay, and confirm everything shows correctly — the final check before going live. | P1 | Yes | Open |

*  PL-06 is flagged for a joint decision. Because it exposes plaintext student PINs on a live payment platform, Party B recommends resolving it before Launch; it requires moving the password-reset flow into an edge function first. If both parties instead choose to accept the risk and fix it immediately post-launch, record that decision here.

# 6. Milestone schedule

Proposed — to be confirmed by both parties. Dates assume work begins the week of 14 July 2026 and hold the September 2026 launch target. “Staging” is a private test copy of the app; “production” is the real live site (see Glossary, §8).

| Milestone | Description | Target date |
| --- | --- | --- |
| M1 | Paystack live-mode cut-over verified on staging (PL-01, PL-02). | Fri 25 Jul 2026 |
| M2 | Payment reflection + reconciliation verified end-to-end on staging. | Fri 8 Aug 2026 |
| M3 | Security launch-blockers resolved (PL-05, PL-06). | Fri 22 Aug 2026 |
| M4 | Production deploy: reconcile migration + edge functions (PL-03, PL-04). | Fri 29 Aug 2026 |
| M5 | Pilot UAT with one real school on production (PL-09). | Fri 5 Sep 2026 |
| M6 | Launch / Go-live. | Mon 15 Sep 2026 |

# 7. Change control

Any deliverable not listed in this Annex that is requested during the pre-launch (unpaid) phase is treated as post-launch, paid work by default, unless both parties agree otherwise in writing (Agreement Clause 9). New launch-blockers discovered during review are added to §5 by written agreement.

# 8. Glossary — plain-English meanings

A quick reference for the technical terms used above. None of these require a technical background to grasp.

| Term | Plain-English meaning |
| --- | --- |
| Paystack | The payment company that processes card and bank payments for the app — think of it as a Nigerian equivalent of Stripe or PayPal. |
| Test mode / Live mode | Test mode uses fake money for practice; live mode moves real money. The app has to be switched to live mode before it can collect real fees. |
| Webhook | An automatic message Paystack sends the app the instant a payment succeeds, so the app can confirm the payment independently rather than just trusting the browser. |
| HMAC-SHA512 signature | A tamper-proof digital signature on that message which proves it genuinely came from Paystack and wasn't faked by someone trying to mark a fee as paid. |
| Edge function | A small, secure program that runs on the server (not in the user's browser) to handle sensitive actions like creating accounts, changing PINs, or taking payments. |
| Database / payments table | The app's structured store of records. The “payments” table is the specific list where every payment is recorded. |
| Migration | A controlled, prepared change to the database's structure, run deliberately as one step rather than edited by hand. |
| Production vs. Staging | Production is the real live site your schools use. Staging is a private copy used only for testing, so changes can be tried safely before going live. |
| RLS (Row-Level Security) | The database's built-in permission rules that decide which user is allowed to see or change which specific rows of data. |
| Anonymous (anon) key | The public access key the app uses inside the browser. Anything readable with this key is effectively public — so sensitive data like PINs must be blocked from it. |
| Subaccount | Each school's own account inside Paystack, so payments settle to the correct school's bank and the platform's 1% cut is split off automatically. |
| Platform charge | EduLedgerNG's own fee — 1% of the school's fee — added on top of the bill, not deducted from the school. This is how the platform earns revenue. |
| Gross-up | Increasing the amount charged so that, after the service charges are taken out, the school still receives its full, exact fee. Here it covers both the platform charge and the Paystack gateway charge, so both ride on top of the fee. |
| Slug | The readable school name inside a web address — e.g. the “demo” in /school/demo. Without one, a school's page can't be opened. |
| UAT (User Acceptance Testing) | A final real-world test with an actual user — here, a pilot school — to confirm everything works before going live. |
| Session / Term | The academic year (session) and the term within it that a particular fee or payment belongs to. |

# 9. Acceptance

By signing below, both parties adopt this Annex as the definition of Launch and the scope split referenced in the Agreement.

| PARTY A — FOUNDER | PARTY B — DEVELOPER |
| --- | --- |
| Signature: ______________________ | Signature: ______________________ |
| Awoleke John — Founder & CEO | Satyam — Technical Developer |
| Date: ______________________ | Date: ______________________ |